# Disaster Recovery (DR) Plan – Tier 2 Virtual Machines

## 1. Document Control

Version: 1.0

Prepared By: Swathi Pothula

Date: 27 February 2026

Review Authority: Change Advisory Board (CAB)

Approval Status: Pending CAB Approval

## 2. Executive Summary

This document outlines the Disaster Recovery (DR) strategy and implementation plan for Tier 2 (Development) Virtual Machines hosted in the UK South region. The DR strategy leverages Azure Backup and Azure Site Recovery (ASR) to ensure business continuity through replication to the UK West region. Production virtual machines are explicitly excluded from this scope.

## 3. Scope

In Scope:

- Tier 2 Development Virtual Machines

- Backup configuration using Recovery Services Vault (UK South)

- Azure Site Recovery (ASR) replication to UK West

- Test failover, planned failover, unplanned failover, and failback

- Out of Scope:

- Production Virtual Machines

- Tier 1 Systems

- Application redesign or architecture changes

## 4. Objectives

- Ensure recoverability of Tier 2 VMs in case of regional failure

- Validate backup integrity through restoration testing

- Enable cross-region replication using ASR

- Validate failover and failback procedures

- Achieve defined Recovery Time Objective (RTO) and Recovery Point Objective (RPO)

## 5. Current Environment Overview

- Primary Region: UK South

- Disaster Recovery Region: UK West

- Workload Type: Tier 2 Development Virtual Machines

- Dependencies: VNets, Resource Groups, and associated network components

## 6. Disaster Recovery Strategy

### 6.1 Backup Strategy

- Enable backup for all Tier 2 VMs using Recovery Services Vault in UK South

- Apply appropriate backup policy and retention settings

- Perform restoration testing to validate recoverability

### 6.2 Replication Strategy (Azure Site Recovery)

- Create corresponding Resource Groups in UK West

- Create required Virtual Networks (VNets) in UK West

- Enable ASR replication from UK South to UK West

- Monitor replication health and status

## 7. Implementation Plan

### Phase 1 – Backup Enablement and Validation

- Enable backup for all Tier 2 VMs.

- Perform restore operation from backup.

- Validate that restored VMs are fully operational.

### Phase 2 – ASR Enablement

- Create DR Resource Groups in UK West.

- Create required VNets in UK West.

- Enable ASR replication for all Tier 2 VMs.

- Confirm replication health status.

### Phase 3 – Failover and Failback Testing

- Perform Test Failover and validate VM functionality.

- Perform Planned Failover to UK West.

- Validate services and VM health in DR region.

- Perform Planned Failback to UK South.

- Execute Unplanned Failover scenario.

- Perform final Failback to primary region.

## 8. Validation Checklist

- VM boots successfully

- Services start automatically

- Network connectivity is functional

- Monitoring agents are operational

- Application endpoints respond as expected

## 9. Risk Assessment and Mitigation

- Network misconfiguration – Validate VNet and subnet alignment before failover

- Replication lag – Monitor ASR health dashboard

- DNS or IP conflicts – Pre-validate addressing scheme

- Application dependency failure – Coordinate with application owners

## 10. Rollback Plan

- Restore virtual machines from backup if failover validation fails

- Disable ASR replication if required

- Revert DNS or traffic routing changes

- Notify stakeholders of rollback completion

## 11. Communication Plan

- Submit change request to CAB

- Notify stakeholders before DR testing window

- Provide status updates during failover activities

- Share post-implementation report after completion